1. Project Members:

* Alex Kim
* Salisu Ali

1. Accomplishments for the week -- and which team members participated/contributed

* *Modify app URL endpoint to accept parameters from user– Salisu Ali*
* *Add express to display parsed report in Browser – Salisu Ali*
* *Preside, Assess and Suggest way Forward during Mentorship Meeting – Alex Kim*
* *Helped out over Slack – Alex Kim*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Parsed Realtime RMF Report – Salisu Ali – date due: 31-05-2020*

1. List of issues, problems, or concern(s)

* *File system not Efficient for fast storage and retrieval of data – Salisu Ali*