1. Project Members:

* *Alex Kim*
* *Salisu Ali*

1. Accomplishments for the week -- and which team members participated/contributed

* *Feed DDS HTTP API response Body Directly to Parser – Salisu Ali*
* *Create filter for Parsed Realtime(RMF Monitor III) Report– Salisu Ali*
* *Preside, Assess and Suggest way Forward during Mentorship Meeting – Alex Kim*
* *Helped out over Slack – Alex Kim*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Building Monitor III Report parser and Filter Completed– Salisu Ali – 7-06-2020*

1. List of issues, problems, or concern(s)

* *-*