1. Project Members:

* *Alex Kim*
* *Salisu Ali*

1. Accomplishments for the week -- and which team members participated/contributed

* *Built Parser For RMF Postprocessor Workload Report – Salisu Ali*
* *Create filter for Parsed RMF Postprocessor Workload Report– Salisu Ali*
* *Built Kafka producer and Consumer using Kafka-Node library – Salisu Ali*
* *Preside, Assess and Suggest way Forward during Mentorship Meeting – Alex Kim*
* *Helped out over Slack – Alex Kim*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Building RMF Postprocessor report parser and Filter Completed– Salisu Ali – 21-06-2020*

1. List of issues, problems, or concern(s)

* *Kafka Integration into app in progress.*
* *App crashed with out of memory on IBM cloud with an app memory instance of 128MB. Memory usage analysis shows a resident set of greater than 130MB. Crash was solved by increasing app memory instance on IBM cloud to 256MB.*