1. Project Members:

* *Alex Kim*
* *Salisu Ali*

1. Accomplishments for the week -- and which team members participated/contributed

* *Built Custom Prometheus metric for CPU postprocessor report– Salisu Ali*
* *Exposed Custom Metric via an Endpoint for scraping by Prometheus - Salisu Ali*
* *Connected Prometheus server to Grafana – Salisu Ali*
* *Preside, Assess and Suggest way Forward during Mentorship Meeting – Alex Kim*
* *Helped out over Slack – Alex Kim*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Added a graphical tool to project– Salisu Ali – 21-06-2020*

1. List of issues, problems, or concern(s)

* *Kafka Integration into app in progress.*
* *Creating graphs not complete.*