1. Project Members:

* *Alex Kim*
* *Salisu Ali*

1. Accomplishments for the week -- and which team members participated/contributed

* *Successfully created a Realtime CPU utilization Grafana Dashboard – Salisu Ali*
* *Uploaded and test App on a Linux server– Salisu Ali*
* *Preside, Assess and Suggest way Forward during Mentorship Meeting – Alex Kim*
* *Helped out over Slack – Alex Kim*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Added a graphical tool to the project– Salisu Ali – 12-07-2020*

1. List of issues, problems, or concern(s)

* Prometheus not accepting lpar names that contain “\*”.